# THE LOCAL AGORA

DEV Weekend Challenge: Passion Edition — Version 0.1 Build Blueprint

Junkfeathers Tech

Project status: Approved contest direction

Build method: Google Antigravity-assisted development

Primary prize category: Best Use of Google AI

Contest deadline: Monday, July 13, 2026 at 1:59 AM Central Daylight Time

Internal finish line: Sunday, July 12, 2026 at 9:00 PM Central Daylight Time

# ZEUS DECISION

Build the first functional version of The Local Agora for the contest.

The Local Agora is a text-first machine for discovering creative events near a chosen city or ZIP code. The Keryx Engine scans current public web signals, converts them into consistent event records, stores useful results for the next local visitor, and merges them with events contributed through flyer uploads.

The contest entry must remain focused on one job:

Tell me what is happening here and when.

The application is not a social network, a map, a promotional copywriter, or a ticketing platform. It is a local event-finding instrument.

# THE PASSION STORY

The Local Agora comes from years of playing in bands, promoting shows, and helping operate The Fungeon in Springfield, Missouri.

Local scenes contain extraordinary music, art, comedy, theatre, poetry, markets, workshops, and other gatherings. The information is usually scattered across venue websites, ticket pages, community calendars, public social posts, and handmade flyers. A person who wants to go out often has to search several platforms and still misses the smaller events.

The Local Agora treats all of those public notices as signals.

Keryx gathers the signals it can verify. The community adds the ones the public web missed. Each search makes the local index more useful for the next person.

# CORE PRODUCT PROMISE

Choose a place. Choose a time. Scan the Agora.

The machine returns a sourced, chronological list of creative events without maps, social noise, popularity algorithms, or intrusive advertising.

Primary mission:

Make it effortless to answer, “What is happening near me tonight?”

Community mission:

The more a local community searches, verifies, and contributes, the more useful its shared event index becomes.

# VERSION 0.1 — ONE THING DONE WELL

Version 0.1 performs one complete loop:

1. A visitor enters a city or ZIP code.

2. The visitor chooses a time window and optional event category.

3. Keryx searches current public web sources through Google Search grounding.

4. Keryx converts supported findings into normalized event records.

5. The records are deduplicated, stored, and displayed chronologically.

6. Existing recent records are reused for later visitors.

7. A visitor may add a missing event by uploading its flyer.

8. Keryx reads the flyer and prepares a record for human confirmation.

9. The confirmed event joins the same local index.

The public web starts the index.

The local community strengthens it.

# PUBLIC POSITIONING

Product:

The Local Agora

AI system:

Keryx Engine

Descriptor:

A text-first local event finder powered by public signals and community flyers.

Primary tagline:

Choose a place. Choose a time. Scan the Agora.

Secondary line:

Find the signals. Add what the scene is missing.

One-sentence pitch:

The Local Agora uses Google AI to find current creative events for a city or ZIP code, store sourced event records for the local community, and turn contributed flyers into searchable listings.

Do not describe the project as:

• A complete list of every event

• A map application

• A Facebook scraper

• A social network

• An AI event recommendation personality

• A promotional-content generator

• A national database that is already complete

# THE MACHINE EXPERIENCE

The Local Agora should feel like a myth-magic-fueled civic receiver displayed through a retro OLED machine.

On the surface:

• Near-black OLED field

• Bone-white text and line work

• Restrained amber warnings

• Monospaced status language

• Minimal classical title treatment

• Thin hardware-panel dividers

• Deliberate scan and indexing states

• No conventional social-media cards

• No map, pins, or visual geography

• No flyer image in the primary event list

Under the surface:

• Current Google AI capabilities

• Official Google GenAI SDK

• Typed schemas

• Secure server-side tools

• Cloud data caching

• Modular services

• Automated validation

• Accessible responsive code

• Replaceable model and provider layers

• Architecture designed for later accounts, subscriptions, and new event sources

Junkfeathers Tech principle:

The machine may look recovered from another age, but its internals should use current, maintainable, adaptable technology.

# APP LANGUAGE

Ordinary action → Local Agora language

Search → SCAN

Event → SIGNAL

Search results → CITY INDEX

Add event → ADD SIGNAL

Upload flyer → LOAD FLYER

Event details → OPEN RECORD

Source → ORIGIN

Refresh → RESCAN

Unknown address → LOCATION WITHHELD

AI processing → KERYX INDEXING

Saved recent search → CACHED SIGNALS

Every mythic term must have clear supporting language. The user should feel the machine without having to decode it.

# PRIMARY SCREEN FLOW

## SCREEN 1 — SCAN CONTROL

Header:

JUNKFEATHERS TECH // CIVIC RECEIVER 01

Title:

THE LOCAL AGORA

Prompt:

WHAT IS HAPPENING HERE?

Location field:

CITY OR ZIP CODE

Default demonstration location:

Springfield, Missouri

Time controls:

• TONIGHT

• TOMORROW

• THIS WEEKEND

• NEXT 7 DAYS

Event controls:

• ALL SIGNALS

• MUSIC

• ART

• STAGE

• COMEDY

• GATHERINGS

Primary action:

SCAN THE AGORA

Secondary action:

ADD SIGNAL

Version 0.1 location rule:

The contest build accepts a city, city and region, or ZIP/postal code. It does not promise mathematically exact distance filtering. A future release may add 5-, 10-, 25-, and 50-mile radius options through geocoding and distance calculation without ever displaying a map.

## SCREEN 2 — KERYX INDEXING

Visible machine states:

• INTERPRETING LOCATION

• SEARCHING PUBLIC SIGNALS

• CHECKING DATES

• PRESERVING ORIGINS

• REMOVING DUPLICATES

• MERGING COMMUNITY RECORDS

• INDEX READY

Do not display a fake percentage. Display honest process states.

## SCREEN 3 — CITY INDEX

Header example:

SPRINGFIELD, MISSOURI

TONIGHT

12 SIGNALS FOUND

LAST SCAN: 2H 14M AGO

Sort order:

1. Soonest event start

2. Events with unknown time after timed events

3. Stable title ordering as final tie-breaker

Each text record shows:

• Date

• Start time or TIME NOT LISTED

• Event name

• Performers when relevant

• Venue or public location label

• City and region

• Price when known

• Age restriction when known

• Event category

• Origin type

• Record status

Primary action:

OPEN RECORD

Optional action:

VIEW FLYER, only when a flyer exists

No thumbnail appears in the feed.

## SCREEN 4 — OPEN RECORD

Show:

• Event title

• Full performer or participant list

• Date

• Doors time

• Start time

• End time when known

• Venue name when public

• Public location text

• City, region, country

• Price

• Age restriction

• Ticket or information link

• Original sources

• Last checked time

• Missing or uncertain details

• Community flyer viewer when available

Trust line:

VERIFY DETAILS WITH THE ORIGINAL SOURCE.

## SCREEN 5 — ADD SIGNAL

Prompt:

KNOW OF A MISSING EVENT?

Action:

LOAD FLYER

Keryx responsibilities:

1. Confirm that the image appears to contain an event announcement.

2. Read event details with Gemini image understanding.

3. Return a strict structured event record.

4. Mark missing or unclear details.

5. Require human review.

6. Preserve unusual artist, event, and venue spellings.

7. Save only the public location information the contributor approves.

8. Add the confirmed record to the local index.

The contribution flow does not create a visible account in Version 0.1.

# KERYX ENGINE — PUBLIC SIGNAL SCAN

Keryx uses Google Search grounding to access current public web information and preserve source citations.

The search request should be constructed from:

• Normalized location

• Time window

• Event category

• Current date in the location’s calendar context

• Clear definition of creative and community events

• Instruction to return only findings supported by a public source

• Instruction not to invent missing details

• Instruction to exclude past events

• Instruction to preserve source URLs

Potential source types:

• Official venue calendars

• Organizer websites

• Ticket listings

• Local newspapers

• Arts organizations

• Universities and libraries

• City and tourism calendars

• Publicly indexable event pages

• Publicly indexable social pages

The app does not directly scrape Facebook or Instagram. If a public page is discoverable through normal web search, it may appear as an attributed source.

# KERYX ENGINE — TWO-PASS SAFETY DESIGN

Preferred design:

## PASS A — GROUNDED DISCOVERY

Gemini searches public web sources and produces cited findings.

## PASS B — NORMALIZATION

A separate structured-output step converts only those findings into the event schema. It may organize, merge, and classify facts but may not add a fact that was absent from the grounded result.

This separation prevents a formatting request from becoming an invitation to invent missing details.

# COMMUNITY FLYER CHANNEL

A contributed flyer creates a second event source.

The flyer itself is not the product. Its extracted information becomes a searchable record that can help everyone in the same community.

Flyer contribution flow:

1. Load JPG, PNG, or WebP.

2. Preview privately.

3. Keryx extracts the record.

4. Contributor reviews every field.

5. Contributor selects the allowed location disclosure level.

6. Contributor confirms the record.

7. Server validates and checks for duplicates.

8. Event joins the city index.

9. Original flyer remains available only through VIEW FLYER.

# LOCATION PRIVACY

Exact addresses are optional.

Every event uses one location mode:

EXACT PUBLIC

Public venue and public street address.

VENUE ONLY

Venue name and city, with no street address.

GENERAL AREA

Neighborhood, district, campus, or broad area.

CITY ONLY

City and region only.

ASK ORGANIZER

Private or changing location. Preserve language such as:

• Ask a punk

• DM for address

• Location announced day of show

• Private house venue

Rules:

• Keryx must never search for or infer the hidden address of a private venue.

• A private address should not be collected and hidden in the database; it should remain absent.

• City is the minimum useful public location for a community-submitted record.

• Public source wording must be preserved when it communicates how to obtain details.

# EVENT RECORD

Core identity:

eventId

eventTitle

performers[]

eventType

Time:

startDate

doorsTime

startTime

endTime

timeZone

timeStatus

Location:

locationMode

venueName

publicLocationText

city

region

postalCode

country

locationInstructions

Details:

price

ageRestriction

ticketUrl

infoUrl

additionalNotes

Origin and trust:

sourceType

sourceName

sourceUrl

sourceUrls[]

sourceCount

sourceEvidence

recordStatus

uncertainties[]

lastVerifiedAt

Community:

flyerUrl

anonymousContributorId

contributorConfirmedAt

reportCount

System:

locationKey

dedupeKey

createdAt

updatedAt

expiresAt

schemaVersion

# SOURCE TYPES

PUBLIC WEB

Found through a current grounded public search.

COMMUNITY FLYER

Submitted and confirmed by a local contributor.

MULTIPLE ORIGINS

Supported by more than one public or community source.

# RECORD STATUSES

SOURCE FOUND

At least one source supports the event record.

COMMUNITY CONFIRMED

A contributor reviewed the flyer-derived record.

DETAILS INCOMPLETE

The event is useful but one or more important facts are unknown.

POSSIBLE DUPLICATE

The event requires merge review.

REPORTED

A visitor reported a possible error.

CANCELLED

A credible current source states that the event was cancelled.

PAST

The event no longer appears in the active index.

# DEDUPLICATION

Likely duplicate key:

normalized title + local calendar date + normalized venue or city

Merge behavior:

• Preserve every source URL.

• Prefer official organizer or venue information for cancellation and schedule changes.

• Preserve human-confirmed unusual spellings from the flyer.

• Do not merge records when the match remains materially uncertain.

• Display one event record with multiple origins rather than duplicate feed entries.

# STORAGE AND SHARED COMMUNITY VALUE

A scan should not run every time the app opens.

Flow:

1. Normalize the location request into a locationKey.

2. Check for a sufficiently recent cached scan.

3. Return cached records immediately when fresh.

4. Trigger a new Keryx scan when absent or stale.

5. Store newly supported records.

6. Merge community records.

7. Hide past events from every visible query.

8. Retain expired records briefly for duplicate checks and corrections.

9. Remove old records through scheduled cleanup or Firestore TTL.

Suggested cache windows:

• Tonight: 2–3 hours

• Tomorrow: 6 hours

• Weekend: 8–12 hours

• Seven days: 12 hours

The exact values are configuration, not hard-coded product rules.

Growth loop:

FIRST PERSON SCANS A LOCATION

→ KERYX BUILDS A LOCAL INDEX

→ RECORDS ARE STORED

→ NEXT PERSON RECEIVES RESULTS FASTER

→ COMMUNITY ADDS MISSED FLYERS

→ THE INDEX BECOMES MORE COMPLETE

# TRUST AND HONESTY

Never claim:

ALL EVENTS NEAR YOU

Use:

PUBLIC SIGNALS FOUND FOR THIS LOCATION

Permanent footer:

THE AGORA MAY NOT CONTAIN EVERY EVENT.

VERIFY DETAILS WITH THE ORIGINAL SOURCE.

KNOW OF A MISSING SIGNAL? ADD THE FLYER.

Google Search citations or original source links must remain visible on every public-web record.

Unknown facts remain unknown.

No popularity ranking is used in Version 0.1.

# NO MAP — PERMANENT PRODUCT RULE

The Local Agora will never contain an embedded map.

Reasons:

• The product is a text-first machine.

• Many DIY events intentionally withhold exact locations.

• Maps add visual noise and cost without improving the core answer.

• City, ZIP, time, and optional distance are enough for discovery.

• A public address may later link outward to directions, but a map will not appear inside the machine.

This is a permanent brand and product constraint, not merely a contest shortcut.

# TECHNICAL ARCHITECTURE

Build with current, adaptable technology rather than imitating retro limitations internally.

Recommended contest shape:

• Antigravity-assisted full-stack build

• React and TypeScript

• Official Google GenAI SDK

• Gemini Interactions API for Google Search grounding

• Gemini structured outputs for typed event records

• Gemini image understanding for flyer extraction

• Server-side scan and submission endpoints

• Firebase Firestore for cached event records

• Firebase Storage for community flyers

• Firebase Anonymous Authentication for invisible contributor identity

• Firebase App Check and server validation

• Cloud Functions or Cloud Run for protected operations

• Responsive accessible web application

• New public GitHub repository created during the contest

Adaptability rules:

• Do not hard-code one Gemini model throughout the application.

• Keep model names and cache windows in configuration.

• Put all AI calls behind a Keryx service interface.

• Version the event schema.

• Separate public discovery, normalization, flyer extraction, deduplication, and persistence.

• Keep the UI independent from database document shape.

• Use current stable packages at implementation time.

• Keep secrets server-side.

• Log enough metadata to debug failed scans without storing unnecessary personal information.

# VERSION 0.1 MVP

Required:

• City or ZIP input

• Time-window selector

• Basic category selector

• Keryx grounded public scan

• Sourced chronological text results

• Firestore caching

• One stored index reusable by later visitors

• Event detail record

• Original source links

• Flyer upload

• Gemini flyer extraction

• Human verification

• Private-location modes

• Duplicate check

• Past-event filtering

• Optional retro flyer viewer

• Mobile and desktop usability

• Public deployment

• Public challenge-window repository

Strong stretch goals:

• Anonymous authentication

• App Check

• Report incorrect information

• Manual rescan with rate limit

• Multiple-origin merge

• ZIP normalization

• Reduced-motion mode

• A second test location outside Springfield

# DO NOT BUILD FOR THE CONTEST

• Accounts or profile screens

• Subscriptions

• Paid features

• Likes, comments, or followers

• Artist or venue pages

• Notifications

• Full moderation dashboard

• Ticket purchasing

• Automated social posting

• Direct Facebook integration

• Map or map view

• Exact radius calculations

• Native Android packaging

• Nationwide background crawling

• Permanent event history

• Personalized recommendation algorithm

# CONTEST DEMO

Demonstration location:

Springfield, Missouri

Suggested sequence:

1. Open the empty retro machine.

2. Enter Springfield, Missouri.

3. Select THIS WEEKEND and ALL SIGNALS.

4. Run SCAN THE AGORA.

5. Show Keryx indexing states.

6. Reveal a sourced chronological event list.

7. Open one public-web event and show its origin.

8. Return to the list.

9. Select ADD SIGNAL.

10. Upload a local flyer missed by the public scan.

11. Correct one unclear detail.

12. Select ASK ORGANIZER or CITY ONLY for a private location.

13. Confirm the record.

14. Show the new event inside the same city index.

15. End on:

FIND THE SIGNALS.

ADD WHAT THE SCENE IS MISSING.

# JUDGING STRATEGY

## RELEVANCE TO PASSION

The project comes directly from the founder’s experience in bands and DIY music spaces.

## CREATIVITY

A global event finder is presented as a mythic civic signal machine, and every local search contributes to a shared community index.

## TECHNICAL EXECUTION

The demo shows current web grounding, citations, normalization, caching, deduplication, image understanding, human confirmation, and database persistence.

## GOOGLE AI USE

Gemini performs essential in-app work:

• Current public event discovery

• Source-grounded synthesis

• Structured normalization

• Flyer image understanding

• Missing-detail detection

• Duplicate assistance

## WRITING QUALITY

The article should tell the story of trying to find one good local show, discovering how scattered the information is, and building a machine that becomes more useful every time a community uses it.

# ARGUS RISK REVIEW

Risk: Grounded search returns incomplete events.

Response: The product openly presents “signals found,” keeps sources visible, and invites flyer contributions.

Risk: Search results contain stale or wrong dates.

Response: Use explicit date windows, preserve citations, exclude past records, show last checked time, and require source verification.

Risk: The model invents structured fields.

Response: Use a two-pass design and prohibit the normalization pass from adding facts.

Risk: The event feed is slow or expensive.

Response: Cache scans by location and time window, reuse records, and rate-limit manual rescans.

Risk: A private location is exposed.

Response: Never collect hidden addresses. Support venue-only, area-only, city-only, and ask-organizer modes.

Risk: The contest scope grows into the full future platform.

Response: Finish public scan, stored index, flyer contribution, and source trust before adding anything else.

Risk: The retro styling delays the working product.

Response: Build the complete black-and-bone workflow first. Add texture and machine animation only after the loop works.

# BUILD ORDER

## PHASE 1 — PROVE KERYX

• Test one grounded Springfield query.

• Inspect source quality, dates, duplicates, and missing fields.

• Decide whether one broad search or category-specific searches perform better.

• Build the event schema and normalizer.

## PHASE 2 — BUILD THE INDEX

• Create the location and time controls.

• Implement cached public scan.

• Store normalized records.

• Render the chronological text feed.

• Build event detail and origin display.

## PHASE 3 — ADD THE COMMUNITY CHANNEL

• Build flyer upload.

• Add Gemini image extraction.

• Build human verification.

• Add location privacy choices.

• Store and merge the confirmed event.

## PHASE 4 — MACHINE FINISH

• Apply Junkfeathers OLED styling.

• Add indexing states and reduced motion.

• Add the optional flyer viewer.

• Test mobile layout and error handling.

## PHASE 5 — PROVE AND SUBMIT

• Test Springfield and one additional location.

• Record the demonstration.

• Finish README and architecture notes.

• Publish the DEV article.

• Submit before the internal deadline.

# FINAL ACCEPTANCE TEST

A new visitor must be able to:

1. Understand the machine within ten seconds.

2. Enter a city or ZIP code.

3. Choose when and what type of event to find.

4. Receive current sourced event records.

5. Understand when the results were last checked.

6. Open the original source.

7. Add a missing event through a flyer.

8. Protect a private event’s exact location.

9. See the contributed event join the local index.

10. Use the complete experience on a phone without seeing a map.

# FINAL COUNCIL DIRECTIVE

The Local Agora should not pretend to contain the whole world.

It should prove that a city’s scattered public signals can be gathered into one useful machine, stored for the next visitor, and improved by the people who actually live there.

Build the search.

Preserve the origins.

Let the community complete the signal.

# SOURCE NOTES

Google Search grounding:

https://ai.google.dev/gemini-api/docs/google-search

Gemini structured outputs:

https://ai.google.dev/gemini-api/docs/structured-output

Gemini image understanding:

https://ai.google.dev/gemini-api/docs/image-understanding

Firebase Anonymous Authentication:

https://firebase.google.com/docs/auth/web/anonymous-auth

Firebase App Check:

https://firebase.google.com/docs/app-check

Firestore TTL:

https://firebase.google.com/docs/firestore/ttl