# THE LOCAL AGORA

Master Product Blueprint, Architecture, and Version Roadmap

Junkfeathers Tech

Document status: Active master blueprint

Current build target: DEV Passion Challenge Version 0.1

AI system: Keryx Engine

Product principle: Retro OLED myth-machine outside; current adaptable technology inside

Permanent interface rule: No embedded map in any version

Last revised: July 10, 2026

# 1. ZEUS DECISION

The Local Agora will be built as a simple, text-first local event finder that improves as each community uses it.

The first product promise is deliberately narrow:

Tell me what is happening here and when.

The machine will search current public sources for creative events, convert supported findings into consistent records, store useful results for later local visitors, and accept community-contributed flyers for events the public web missed.

The product must remain useful without accounts, subscriptions, social activity, or a map. Future versions may add accounts, stewardship tools, and paid professional features only after the free event-finding loop proves valuable.

# 2. VISION AND MISSION

VISION

Create a global network of local event indexes that feel like small mythological civic receivers: strange, focused machines that help people find music, art, comedy, theatre, poetry, markets, workshops, and other creative gatherings near them.

MISSION

Make it effortless to answer one question:

What is happening near me tonight?

COMMUNITY FLYWHEEL

The public web starts each local index.

The local community improves it.

The stored index helps the next visitor.

Every successful scan, correction, source confirmation, and flyer contribution should make the machine more useful for the people who live there.

# 3. PRODUCT THESIS

Local event information is fragmented rather than absent.

Useful events are scattered across:

• Venue calendars

• Organizer websites

• Ticket platforms

• Local newspapers

• Public social pages

• University and library calendars

• Tourism and city calendars

• Arts organizations

• Handmade flyers

• Word of mouth

The Local Agora does not need to own every source. It needs to gather public signals into one honest, chronological, reusable local index while preserving where each record came from.

The community contribution channel solves the events that search engines miss: house shows, underground art, temporary spaces, last-minute performances, and events whose only durable public artifact is a flyer.

# 4. PERMANENT PRODUCT RULES

ONE CORE JOB

The Local Agora finds local creative events by place and time.

NO EMBEDDED MAP — IN ANY VERSION

The application will never contain a visual map, marker map, or map-first browsing screen.

Reasons:

• The product identity is a text-first machine.

• Maps introduce visual noise without answering the core question better.

• Many DIY events intentionally hide exact locations.

• City, ZIP/postal code, time, and optional radius are enough for discovery.

• Public exact addresses may link outward to directions, but no map appears inside the machine.

SOURCE HONESTY

The machine says “signals found,” not “all events.”

Every public-web event keeps its source link and last-checked time. Unknown information remains unknown. Community records identify their community origin.

NO ORGANIC PAY-TO-RANK

Future paid placement must never silently alter the normal chronological event order. Any paid Spotlight or promoted event must be clearly labeled and visually separated from organic results.

FREE DISCOVERY REMAINS USEFUL

The core ability to search local events, open records, view sources, and contribute basic event information should remain useful without a subscription.

ACCOUNTS FOLLOW UTILITY

Version 0.1 proves discovery and contribution before asking anyone to create an account. Accounts arrive only when they unlock clear stewardship, trust, personalization, or professional value.

# 5. BRAND AND MACHINE IDENTITY

Junkfeathers Tech builds myth-magic-fueled machines that appear through retro OLED interfaces while using current, highly capable technology underneath.

THE SURFACE

• Near-black OLED field

• Bone-white text and line work

• Restrained amber for warnings and uncertainty

• Monospaced operational language

• Minimal classical title treatment

• Thin hardware-panel dividers

• Deliberate scan and indexing states

• No rounded social cards

• No map, pins, or geographical graphics

• Flyers hidden until deliberately opened

THE INTERNAL MACHINE

• Current stable language and framework packages

• Official Google AI SDKs and APIs

• Typed schemas and validation

• Server-side secrets and protected tools

• Modular service boundaries

• Versioned data models

• Cloud caching and controlled persistence

• Accessible responsive interfaces

• Replaceable model configurations

• Architecture capable of later accounts, billing, moderation, and new data sources

DESIGN PRINCIPLE

The machine may look recovered from another age. Its internal engineering should never be artificially primitive.

APP VOCABULARY

Search → SCAN

Event → SIGNAL

Search results → CITY INDEX

Add event → ADD SIGNAL

Upload flyer → LOAD FLYER

Event details → OPEN RECORD

Source → ORIGIN

Refresh → RESCAN

Unknown address → LOCATION WITHHELD

AI processing → KERYX INDEXING

Stored recent search → CACHED SIGNALS

Every unusual term must have plain supporting copy. Brand language should create atmosphere without creating confusion.

# 6. VERSION ROADMAP

## VERSION 0.1 — DEV CONTEST FIELD TEST

Purpose:

Prove that Keryx can create a useful local event index from current public signals and community flyers.

Core capabilities:

• City or ZIP/postal-code search

• Time-window selection

• Basic event-category filtering

• Grounded current public search

• Sourced chronological text records

• Cached shared local index

• Event details and origin links

• Flyer upload and image extraction

• Human confirmation

• Private-location modes

• Duplicate and past-event handling

• Optional retro flyer viewer

No visible accounts, subscriptions, maps, social features, or notifications.

## VERSION 0.2 — RELIABILITY RELEASE

Purpose:

Turn the contest prototype into a trustworthy small public beta.

Possible work:

• Stronger source validation

• Better duplicate merging

• Cancellation and schedule-change handling

• Submission limits and abuse controls

• Anonymous authentication

• Firebase App Check

• Report incorrect information

• Lightweight administrator review tools

• Better ZIP/postal normalization

• Configurable cache and rescan policies

• Performance and cost monitoring

• Accessibility audit

• Privacy policy, terms, and community rules

## VERSION 1.0 — PUBLIC CORE RELEASE

Purpose:

Release the useful free event-finding machine without requiring a social network.

Possible capabilities:

• Reliable city and ZIP/postal search

• Optional browser “use my location” with explicit permission

• Remembered recent locations on device

• 5-, 10-, 25-, and 50-mile search ranges

• Text-only distance labels where reliable

• Better category and date controls

• Saved local indexes

• Community flyer contribution

• Reporting and correction flow

• Public source freshness indicators

• External direction links for public addresses

• No map

## VERSION 1.X — NEAR-ME WITHOUT MAPS

Purpose:

Improve local relevance without changing the text-first identity.

Possible technical additions:

• Geocode user-entered ZIP/postal codes and public event addresses

• Store latitude and longitude only for public locations

• Calculate straight-line or service-area distance on the server

• Include city-only and private-location events through sensible inclusion rules

• Offer radius filters without displaying coordinates or maps

• Clearly distinguish exact, approximate, city-only, and private location matches

## VERSION 2.0 — ACCOUNTS AND STEWARDSHIP

Purpose:

Give trusted participants control over their own work and communities.

Possible accounts:

• Fan

• Artist or performer

• Venue or organizer

• Community steward or moderator

Possible free account value:

• Manage submitted events

• Correct or cancel an event

• Save locations and filters

• Follow cities, categories, artists, or venues

• Submission history

• Claim a public artist or venue identity

• Reputation based on accurate contributions

• Notification preferences

## VERSION 2.X — PRO AND SUPPORTER FEATURES

Purpose:

Fund the service without damaging trust or blocking basic discovery.

Potential paid value for artists, venues, and organizers:

• Verified profile controls

• Recurring-event tools

• Bulk event submission

• Calendar or feed import

• Scheduled flyer processing

• Team access

• Event performance summaries

• Correction priority

• Enhanced event-detail modules

• Clearly labeled Spotlight placement

• Longer event management windows

• Professional export and workflow tools

Potential supporter value for fans:

• Cosmetic machine skins

• More saved cities and filters

• Early experimental features

• Supporter badge, only when desired

• Voluntary contribution to local infrastructure

Paid features must save time, improve stewardship, or add customization. They must not make ordinary free event discovery intentionally worse.

## FUTURE VERSIONS

Possible later systems:

• Push notifications

• Artist, venue, and city following

• Festival mode

• Event-history archive

• Setlists, photos, and post-event records

• Ticket links and approved commerce integrations

• Community moderation councils

• Trusted public calendar ingestion

• Native Android application

• Web and platform expansion

• New Keryx source adapters

Future work remains conditional on proven use, manageable moderation, and sustainable operating cost.

# 7. VERSION 0.1 — APPROVED PRODUCT DEFINITION

The contest version performs one complete loop:

1. A visitor enters a city or ZIP/postal code.

2. The visitor chooses a time window and optional event category.

3. Keryx searches current public web sources.

4. Keryx preserves citations and supported facts.

5. A separate normalization step creates consistent event records.

6. The system removes obvious duplicates.

7. Current records are stored and displayed chronologically.

8. Later visitors receive recent stored results faster.

9. A visitor can load a flyer for a missing event.

10. Keryx reads the flyer and prepares a draft record.

11. The contributor reviews every field and selects the public location level.

12. The confirmed event joins the same local index.

Core statement:

Choose a place. Choose a time. Scan the Agora.

Community invitation:

Find the signals. Add what the scene is missing.

# 8. KERYX ENGINE

Keryx is the event-indexing system inside The Local Agora.

Keryx is not an all-knowing oracle and should never be presented as one.

## PUBLIC DISCOVERY RESPONSIBILITIES

• Interpret the requested location and time window

• Search current public web sources through Google Search grounding

• Return only findings supported by a public origin

• Preserve source links and evidence

• Exclude clearly past events

• Avoid inventing missing details

• Identify uncertainty

• Pass grounded findings into normalization

## TWO-PASS DESIGN

PASS A — GROUNDED DISCOVERY

Gemini searches current public sources and returns cited findings.

PASS B — NORMALIZATION

A structured-output step converts only those findings into the versioned event schema. It may organize, classify, and merge facts but may not introduce unsupported facts.

## FLYER RESPONSIBILITIES

• Confirm that an image resembles an event notice

• Read dates, times, performers, venue, price, age limit, and public instructions

• Preserve unusual names and spellings

• Mark unclear or missing details

• Require human review

• Respect the selected location privacy mode

• Submit only the confirmed record

## KERYX SERVICE BOUNDARIES

Keep separate modules for:

• Location interpretation

• Public discovery

• Grounded-result parsing

• Event normalization

• Flyer image extraction

• Duplicate detection

• Persistence

• Source freshness

• Moderation and reporting

• Cost and rate controls

All AI access should run behind a Keryx service interface so models, prompts, tools, and providers can evolve without rewriting the application.

# 9. LOCATION AND PRIVACY MODEL

The location model must support both mainstream public venues and underground events that intentionally withhold an address.

LOCATION MODES

EXACT PUBLIC

Public venue and public street address.

VENUE ONLY

Venue name and city, without a street address.

GENERAL AREA

Neighborhood, district, campus, or broad local area.

CITY ONLY

City and region only.

ASK ORGANIZER

Private or changing location. Preserve wording such as:

• Ask a punk

• DM for address

• Private house venue

• Location announced day of show

PRIVACY RULES

• Keryx never searches for or infers a private venue’s hidden address.

• A private address should remain absent rather than being collected secretly.

• City is the minimum useful public location for a contributed event.

• Public source wording explaining how to get the location should be preserved.

• Future accounts may let venue owners control public location precision.

• Precise user location is optional and permission-based.

• No location choice creates an embedded map.

# 10. EVENT AND DATA MODEL

The event schema should be versioned from the beginning.

CORE IDENTITY

eventId

eventTitle

performers[]

eventType

TIME

startDate

doorsTime

startTime

endTime

timeZone

timeStatus

LOCATION

locationMode

venueName

publicLocationText

city

region

postalCode

country

locationInstructions

latitude — public locations only, future-ready

longitude — public locations only, future-ready

locationPrecision

DETAILS

price

ageRestriction

ticketUrl

infoUrl

additionalNotes

ORIGIN AND TRUST

sourceType

sourceName

sourceUrl

sourceUrls[]

sourceCount

sourceEvidence

recordStatus

uncertainties[]

lastVerifiedAt

COMMUNITY

flyerUrl

anonymousContributorId

ownerAccountId — nullable until accounts

claimedVenueId — nullable until venue accounts

claimedArtistIds[] — nullable until artist accounts

contributorConfirmedAt

reportCount

SYSTEM

locationKey

dedupeKey

createdAt

updatedAt

expiresAt

schemaVersion

visibility

moderationStatus

FUTURE BUSINESS FIELDS

spotlightStatus

spotlightStartsAt

spotlightEndsAt

subscriptionOwnerId

professionalMetadata

Future fields may exist as optional values without exposing unfinished features in Version 0.1.

# 11. SEARCH, CACHING, AND SHARED VALUE

A paid or slow public scan should not run every time the application opens.

STANDARD FLOW

1. Normalize the requested city or ZIP/postal code into a locationKey.

2. Check for sufficiently recent stored records.

3. Return cached signals immediately when fresh.

4. Trigger a Keryx rescan when absent or stale.

5. Store newly supported records.

6. Merge community records.

7. Hide past events from active views.

8. Retain expired records briefly for duplicate and correction work.

9. Remove old records through scheduled cleanup or database TTL.

Suggested configurable freshness windows:

• Tonight: 2–3 hours

• Tomorrow: 6 hours

• Weekend: 8–12 hours

• Seven days: 12 hours

The exact windows belong in configuration rather than scattered throughout the code.

COMMUNITY VALUE LOOP

FIRST PERSON SCANS A LOCATION

→ KERYX BUILDS A LOCAL INDEX

→ RECORDS ARE STORED

→ NEXT PERSON RECEIVES RESULTS FASTER

→ COMMUNITY ADDS MISSED FLYERS

→ TRUSTED USERS CORRECT AND MAINTAIN RECORDS

→ THE LOCAL INDEX BECOMES MORE COMPLETE

# 12. DEDUPLICATION AND TRUST

LIKELY DUPLICATE KEY

normalized event title + local date + normalized venue or city

MERGE RULES

• Preserve every origin URL.

• Prefer current official organizer or venue information for cancellations and changes.

• Preserve human-confirmed unusual spellings from a flyer.

• Do not merge materially uncertain matches automatically.

• Display one record with multiple origins when the evidence supports a merge.

SOURCE TYPES

PUBLIC WEB

Found through a current grounded search.

COMMUNITY FLYER

Submitted and confirmed by a contributor.

MULTIPLE ORIGINS

Supported by more than one source.

FUTURE VERIFIED OWNER

Confirmed by an authorized artist, venue, or organizer account.

RECORD STATUSES

SOURCE FOUND

At least one origin supports the record.

COMMUNITY CONFIRMED

A person reviewed the flyer-derived record.

DETAILS INCOMPLETE

Useful, but one or more important facts are unknown.

POSSIBLE DUPLICATE

Requires merge review.

REPORTED

A visitor reported a possible error.

CANCELLED

A credible current origin indicates cancellation.

PAST

Hidden from the active event index.

# 13. TECHNICAL ARCHITECTURE

## FRONTEND DIRECTION

Contest and early web version:

• React

• TypeScript

• Responsive accessible web interface

Long-term native option:

• Flutter Android application when the product is ready for store distribution

• Shared schema and backend contracts independent of the frontend framework

## BACKEND DIRECTION

• Firebase Firestore for event records, cached indexes, and account data

• Firebase Storage for community flyers

• Firebase Anonymous Authentication before visible accounts

• Firebase account authentication in later versions

• Firebase App Check

• Cloud Functions or Cloud Run for protected tools

• Scheduled cleanup and moderation jobs

## AI DIRECTION

• Official Google GenAI SDK

• Gemini with Google Search grounding for current public discovery

• Gemini structured outputs for typed event records

• Gemini image understanding for flyer extraction

• Model names and parameters kept in configuration

• Prompts versioned and tested

• Evaluation cases for dates, duplicates, private locations, and missing facts

## LOCATION DIRECTION

• City and ZIP/postal text input first

• Optional geocoding later

• Coordinates stored only for public locations

• Server-side distance calculation for future radius search

• No visual map components or map-first dependencies

## ARCHITECTURE RULES

• Keep secrets server-side.

• Validate every write on the server.

• Do not allow arbitrary browser writes to production collections.

• Keep UI models separate from stored document models.

• Version schemas and prompts.

• Isolate provider-specific code.

• Use current stable packages at implementation time.

• Add dependency and security updates as routine maintenance.

• Log operational failures without retaining unnecessary personal data.

• Build cost controls, quotas, and caching into the design rather than adding them after growth.

# 14. ACCOUNTS — VERSION 2 DESIGN INTENT

Accounts should solve real problems rather than merely increasing sign-up numbers.

FAN ACCOUNT VALUE

• Save cities, ZIP codes, time windows, and categories

• Follow artists, venues, and local indexes

• Receive chosen notifications

• Keep a personal event list

• Contribute corrections and reports

ARTIST ACCOUNT VALUE

• Claim identity

• Confirm appearances

• Manage submitted events

• Correct billing and links

• Connect to verified venue records

• Access professional workflow tools later

VENUE OR ORGANIZER ACCOUNT VALUE

• Claim a venue

• Control public location precision

• Create, update, cancel, or duplicate events

• Import a calendar or structured feed in a future version

• Delegate access to staff

• Review community-submitted events attributed to the venue

COMMUNITY STEWARD VALUE

• Review reports and duplicates

• Confirm obvious corrections

• Protect private location practices

• Help maintain the local index

• Earn trust through accurate actions rather than popularity

# 15. PRO AND FUNDING PRINCIPLES

The Local Agora will require sustainable funding if search, storage, moderation, and notifications grow.

APPROVED REVENUE DIRECTIONS

PROFESSIONAL SUBSCRIPTIONS

For artists, venues, and organizers who need recurring workflow and management tools.

SUPPORTER SUBSCRIPTION

For fans who voluntarily support local infrastructure and receive optional personalization or cosmetic benefits.

SPOTLIGHT EVENTS

Clearly labeled paid placement, separated from chronological organic results.

DONATIONS

Optional community support without blocking free discovery.

PARTNERSHIPS

Carefully selected city, festival, arts, or venue partnerships that do not compromise source honesty.

MONETIZATION GUARDRAILS

• Never hide basic event discovery behind a subscription.

• Never silently sell organic ranking.

• Never make free contribution intentionally frustrating to force payment.

• Charge for time savings, advanced management, automation, team access, customization, or clearly marked promotion.

• Keep costs measurable before offering unlimited AI or scanning features.

• Introduce billing only after the product demonstrates repeated use.

# 16. LOCATION EXPANSION WITHOUT MAPS

Future “near me” behavior can be delivered through text and calculation.

POSSIBLE INPUTS

• City

• City and region

• ZIP/postal code

• Optional current browser location

• Saved location from an account

POSSIBLE RANGE CONTROLS

• City only

• 5 miles

• 10 miles

• 25 miles

• 50 miles

• Metro or surrounding area

INCLUSION RULES

• Exact public locations can be distance-filtered.

• Venue-only records may use the public venue’s known coordinates.

• General-area records can use approximate public area centroids with an approximation label.

• City-only and ask-organizer records should remain eligible when the city matches, even if exact distance cannot be proven.

• The interface must label exact, approximate, and city-only matches honestly.

DISPLAY EXAMPLES

2.4 MI

APPROX. 8 MI

SPRINGFIELD AREA

CITY MATCH — LOCATION WITHHELD

No map is necessary to communicate useful proximity.

# 17. MODERATION AND COMMUNITY SAFETY

Version 0.1 uses limited contribution and server validation. Later versions require a measured trust system.

FUTURE MODERATION LAYERS

• Anonymous rate limits

• App Check

• Duplicate prevention

• Report incorrect information

• Automated rejection of past dates and impossible records

• Content and image safety checks

• Trusted-account correction privileges

• Venue and organizer ownership claims

• Community steward review

• Administrative audit log

• Appeal or correction path

PRIVATE VENUE PROTECTION

Private-location events require special care. The platform must never reveal, infer, or monetize a hidden private address.

# 18. ACCESSIBILITY

The retro OLED appearance must remain readable and inclusive.

Requirements:

• High contrast

• Keyboard-accessible controls

• Visible focus indicators

• Semantic headings and form labels

• Screen-reader status announcements

• Reduced-motion support

• No essential information conveyed only by color

• Plain-text event records

• Accessible flyer descriptions when possible

• Scalable text without broken layout

Retro is a visual language, not permission to reproduce the accessibility failures of old hardware.

# 19. SUCCESS METRICS

VERSION 0.1 SIGNALS

• Grounded searches returning valid current events

• Percentage of records with usable sources

• Duplicate rate

• Search-to-record-open rate

• Flyer extraction completion rate

• Number of community events added

• Number of locations scanned

• Repeat scans from the same local area

• Search cost per useful local index

• Time saved through cache reuse

VERSION 1 SIGNALS

• Weekly active local indexes

• Repeat visitors

• Correction and report quality

• Event-source freshness

• Community contribution rate

• Retention by location

• Reliable search cost

VERSION 2 BUSINESS SIGNALS

• Claimed artists and venues

• Account conversion driven by useful features

• Professional-tool adoption

• Supporter conversion

• Revenue compared with infrastructure and moderation costs

• No material decline in free discovery quality

# 20. PRODUCT RISKS

EMPTY OR INCOMPLETE INDEX

Response:

Use on-demand grounded search to start a city and invite the community to add missing flyers.

STALE OR INCORRECT INFORMATION

Response:

Preserve sources, show last-checked time, rescan stale windows, support correction, and never claim completeness.

AI HALLUCINATION

Response:

Use grounded discovery followed by fact-constrained normalization. Unknown values remain unknown.

HIGH SEARCH COST

Response:

Cache local scans, reuse records, set quotas, monitor cost, and rate-limit rescans.

PRIVATE LOCATION EXPOSURE

Response:

Never collect an intentionally hidden address. Support venue-only, area-only, city-only, and ask-organizer modes.

MODERATION BURDEN

Response:

Start with narrow contributions and server controls. Add accounts and reputation only when use justifies them.

NETWORK-EFFECT FAILURE

Response:

Make the first public scan useful before requiring community participation.

OVERBUILDING

Response:

Version 0.1 remains scan, store, display, contribute, and verify. Everything else waits.

MONETIZATION DAMAGE

Response:

Keep discovery useful, label paid promotion, and charge for professional value rather than artificial scarcity.

# 21. BUILD AND RELEASE GATES

VERSION 0.1 GATE

A visitor can:

• Enter a city or ZIP code

• Choose when and what to find

• Receive current sourced text records

• Open the original origin

• Add a missing flyer

• Protect a private event location

• See the confirmed event join the index

• Use the app on a phone without a map

VERSION 0.2 GATE

The service has:

• Stable source handling

• Cost controls

• Abuse controls

• Reporting

• Privacy and legal documents

• Basic moderation

• Accessibility verification

VERSION 1.0 GATE

The product demonstrates:

• Repeated use in more than one local area

• Useful cache reuse

• Trustworthy correction behavior

• Manageable infrastructure cost

• A reason to package or release more broadly

VERSION 2.0 GATE

Accounts are introduced only when:

• Users need to manage continuing activity

• Claims and ownership materially improve trust

• Saved preferences or notifications improve retention

• Professional workflows have validated demand

PRO SUBSCRIPTION GATE

Paid features begin only after interviews or usage data show that artists, venues, or organizers will pay for specific time-saving tools.

# 22. FINAL COUNCIL DIRECTIVE

The Local Agora should not pretend to contain the whole world.

It should prove that scattered local signals can be gathered into one useful machine, stored for the next visitor, and improved by the people who live there.

The retro interface carries the myth.

The modern architecture carries the load.

The community completes the signal.

Build the search.

Preserve the origins.

Never add a map.

# 23. OFFICIAL TECHNICAL REFERENCES

Google Search grounding

https://ai.google.dev/gemini-api/docs/google-search

Gemini structured outputs

https://ai.google.dev/gemini-api/docs/structured-output

Gemini image understanding

https://ai.google.dev/gemini-api/docs/image-understanding

Google Maps Geocoding API — future location normalization only, not map display

https://developers.google.com/maps/documentation/geocoding

Firebase Firestore

https://firebase.google.com/docs/firestore

Firebase Anonymous Authentication

https://firebase.google.com/docs/auth/web/anonymous-auth

Firebase App Check

https://firebase.google.com/docs/app-check

Firestore TTL

https://firebase.google.com/docs/firestore/ttl